## Slide 1
ECMS Data Annotator
Prepared for
Mr. Parma Nand
Mr. Petteri Kaskenpalo
Supervisor
Mr. Lingmin He
Prepared by
Zheyang Cao
Binbin Ni
Penglin Jin
Zixin Jiang

## Slide 2
Objectives
Build an annotate tool which can upload and annotate the dataset by different user-defined label

## Slide 3
Project Status
Requirement Analysis
Database Design & Construction
UI ——Prototype & Implement
The realization of functional modules

## Slide 4
Requirement Analysis

## Slide 5
Database Design & Construction

## Slide 6
UI —Prototype
& Implement

## Slide 7
Dataset Upload and Annotate
Text and Pictures

## Slide 8
Multi-person collaborative
Annotation

## Slide 9
NLP preprocessing

## Slide 10
System Architecture

## Slide 11
Demo Display

## Slide 12
Organized Process– with client

## Slide 13
Organized Process – in team
Hold regular meetings and take minutes
Code updates are uploaded to GitHub in real time
Sound project management process and record

## Slide 14
Learning Progress – Jiang Zixin

## Slide 15
Learning Progress
– Jin Penglin

## Slide 16
Learning Progress – Cao Zheyang

## Slide 17
Learning Progress -- Nibinbin

## Slide 18
Project Completion Plan
Item | Description | Planned completion time
Front-end interface | Although the front-end interface has been designed, the page production has not been completed and also need to be optimized. | 2021.03.25
Improve the NLP preprocessing | Improve the accuracy of preprocessing the imported dataset by NLP. | 2021.04.23
Improve the stability | Considering the situation that the tool will face after it is put into use, the stability of the tool currently produced by the team still needs to be improved. | 2021.04.27

## Slide 19
Thanks