Milestone Report for ECMS Data Annotator (version 2)

**Prepared by: Zheyang Cao** **Date: 2021/03/09**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Date** | **Status** | **Responsible** |
| Executive Summary | 2020/11/07 | Completed | All members |
| Terms of reference | 2020/11/13 | Completed | Binbin Ni |
| Scope and Objective | 2020/11/15 | Completed | Zheyang Cao |
| Project Method or Approach | 2020/11/12 | Completed | Penglin Jin |
| Project Plan | 2020/11/14 | Completed | Zixin Jiang |
| Skills Analysis | 2020/11/15 | Completed | Penglin Jin |
| Risk Register | 2020/11/17 | Completed | Zixin Jiang |
| Issue Register | 2020/11/17 | Completed | Binbin Ni |
| Estimate all costs incurred | 2020/11/16 | Completed | Zheyang Cao |
| Scope and Objective version 2 | 2020/11/17 | Completed | Zheyang Cao |
| Project Method or Approach version 2 | 2020/11/17 | Completed | Penglin Jin |
| Milestone Report version 1 | 2020/11/18 | Completed | Zheyang Cao |
| Requirement list | 2020/12/25 | Completed | Zixin Jiang |
| Database construction | 2021/01/05 | Completed | Zheyang Cao |
| Prototype | 2021/01/25 | Completed | Binbin Ni |
| UI building | 2021/02/05 | Completed | Binbin Ni |
| User management module | 2021/02/05 | Completed | Penglin Jin |
| Authority Management Module | 2021/02/17 | Completed | Penglin Jin |
| Dataset upload and processing module | 2021/02/27 | Completed | Penglin Jin |