## Minutes of meeting 6

|  |  |  |
| --- | --- | --- |
| Group Members Cao Zheyang  Jin Penglin  Ni Binbin  Jiang Zixin | Meeting Date 2021.01.15  Start time:  09:00  End time:  10:00 | Meeting Topic/ObjectivesShare work progressDiscuss project plan  1. Discuss UI design tools |

Group members present at Meeting:

Cao Zheyang

Jin Penglin

Ni Binbin

Jiang Zixin

Absent:

None

Meeting was Face-to-face: N

Actions from previous meeting:

|  |  |  |
| --- | --- | --- |
| **Actions:**   1. Finish part of requirement analysis 2. Establish database 3. Continue to establish initial framework | **Who?**  Jiang Zixin  Cao Zheyang  Jin Penglin | **Completed Y/N?**  **Y**  **Y**  **Y** |

Actions from this meeting：

|  |  |  |
| --- | --- | --- |
| **Decisions/Actions:**   1. Finish requirement analysis 2. UI design of some main page | **Who?**  Jiang Zixin  Ni Binbin | **When by?**  2020.01.17  2020.01.17 |